DispatchIQ — Real SaaS v2 Implementation Backlog

Version 2.0 | Date: 2026-01-30 | Scope: Marketing site + /app + Auth + Billing + Sandbox/Live

# How to use this backlog

This backlog sequences the work to evolve DispatchIQ from MVP into a real SaaS. It aligns to the v2 specs: marketing website (Doc 08), app product (Doc 09), billing (Doc 10), engine adapters (Doc 11), and audience ingestion (Doc 12).

# Milestones

M1: Marketing + Auth + App Shell (V2-01..V2-08)

M2: Sandbox sending + Outcomes + Contacts (V2-09..V2-15)

M3: Live readiness + Compliance (V2-16..V2-20)

M4: Billing + Entitlements (V2-21..V2-25)

M5: Optimization moat (V2-26..V2-30)

M6: Multi-provider foundation (V2-31..V2-33)

## V2-01 — Monorepo structure + route groups (marketing vs app)

Goal: Split routes into public marketing pages and authenticated app pages while staying in one Next.js repo.

Dependencies: None

Implementation Tasks:

Create Next.js route group (marketing) and (app) with separate layouts

Add top nav/footer for marketing; app sidebar/nav for /app

Add environment switcher placeholder in app header (disabled until V2-07)

Acceptance Criteria:

Marketing pages render at /, /product, /pricing, /docs, /security, /about

/app routes render a separate layout and do not leak marketing nav

## V2-02 — Marketing website v1 content + CTAs

Goal: Implement the marketing pages from Doc 08 with clean copy and calls to action.

Dependencies: V2-01

Implementation Tasks:

Implement /, /product, /pricing, /docs, /security, /about

Add CTA: Start free -> /app (or /app/onboarding after auth)

Add diagram section 'Engine → DispatchIQ → Outcomes'

Acceptance Criteria:

All marketing pages load without errors and have consistent navigation

Docs page includes quickstart steps and SDK snippet placeholder

## V2-03 — Auth setup (Supabase or Clerk)

Goal: Enable sign-in and create a workspace on first login.

Dependencies: V2-01

Implementation Tasks:

Integrate auth provider (recommend Supabase Auth or Clerk)

Implement session handling + protected /app routes

On first login: create Workspace + default Sandbox/Live environments

Acceptance Criteria:

Unauthenticated users are redirected away from /app

After login, a workspace and two environments exist in DB

## V2-04 — Core DB schema v2 (workspace + environment)

Goal: Extend the schema to support multi-tenant workspaces and isolated Sandbox/Live environments.

Dependencies: V2-03

Implementation Tasks:

Add Workspace table + memberships (optional initially)

Add Environment enum field on core tables OR separate Environment table

Add per-environment API keys (hashed)

Add engine credentials storage per workspace+environment

Acceptance Criteria:

All core tables are scoped by workspace_id and environment

Sandbox data is isolated from Live data

## V2-05 — App shell IA + navigation

Goal: Implement /app navigation and stub pages aligned to Doc 09.

Dependencies: V2-03

Implementation Tasks:

Create /app pages: Dashboard, Onboarding, Integrations, Contacts, Segments, Flows, Broadcasts, Templates, Deliverability, Billing, Settings

App sidebar/nav routes correctly

Add empty-state components per page

Acceptance Criteria:

All app routes are reachable post-login

Each page has a clear empty state and next action

## V2-06 — Environment switcher (Sandbox/Live)

Goal: Allow switching environment context across the app UI and APIs.

Dependencies: V2-04, V2-05

Implementation Tasks:

Implement environment switcher in app header

Persist selection in session/local storage; include environment in API calls

Make environment visible in UI (badge)

Acceptance Criteria:

Switching environments changes visible data (contacts, events)

APIs require environment context and reject ambiguous requests

## V2-07 — Onboarding v2 wizard (real customers)

Goal: Build the production onboarding flow: connect engine, install SDK, configure webhooks, send sandbox test, go-live checklist.

Dependencies: V2-05, V2-06

Implementation Tasks:

Implement onboarding checklist Steps A–F from Doc 09

Generate environment API keys and show SDK snippets

Add webhook URL per environment and heartbeat indicator

Add go-live checklist with readiness status

Acceptance Criteria:

User can complete sandbox onboarding and send a test

Go-live checklist is present and accurately reflects status

## V2-08 — Engine adapter scaffolding (ResendEngine)

Goal: Create provider-agnostic engine interface and implement Resend adapter first.

Dependencies: V2-04

Implementation Tasks:

Implement IEmailEngine interface per Doc 11

Create ResendEngine implementing testConnection, send, getMessageStatus

Add adapter selection by workspace+environment

Acceptance Criteria:

App can test engine connection via adapter

Broadcast send uses adapter and stores engine_message_id

## V2-09 — Contacts ingestion v2 (CSV + API upsert + identify)

Goal: Implement the full audience ingestion paths per Doc 12.

Dependencies: V2-04, V2-05

Implementation Tasks:

CSV import with progress + error report

POST /contacts/upsert (batch)

SDK /identify endpoint that upserts contact traits

Acceptance Criteria:

All ingestion methods are idempotent and environment-scoped

Contacts page shows imported contacts with tags/traits

## V2-10 — Events ingestion v2 (/track) + live feed

Goal: Implement event ingestion and a live events feed in the UI.

Dependencies: V2-04, V2-05

Implementation Tasks:

POST /events endpoint authenticated by environment API key

Idempotency keys for events (optional but recommended)

Events page shows recent events filtered by environment

Acceptance Criteria:

SDK snippet can send events into Sandbox

Events appear within seconds in the UI

## V2-11 — Sandbox safe sending rules (allowlist + resend.dev)

Goal: Ensure Sandbox sends are safe and cannot accidentally email real recipients unless allowed.

Dependencies: V2-07, V2-08

Implementation Tasks:

Implement sandbox sending policy: resend.dev only OR allowlisted recipient domains

Settings page to configure allowlist

Block sends that violate policy with clear error messages

Acceptance Criteria:

Sandbox cannot send to arbitrary addresses by default

Allowlist works and is enforced at send time

## V2-12 — Templates v2 (library + simple editor)

Goal: Provide a usable template library and minimal editing experience.

Dependencies: V2-05

Implementation Tasks:

Template list + detail view

Minimal HTML editor (textarea) with variable preview

Default templates seeded

Acceptance Criteria:

User can create/edit templates and use them in broadcasts

## V2-13 — Broadcasts v2 (segment targeting + scheduling)

Goal: Send broadcasts to segments and schedule sends.

Dependencies: V2-08, V2-09

Implementation Tasks:

Create broadcasts with segment + template + subject

Scheduler job to send due messages via engine adapter

Store Messages rows with engine_message_id

Acceptance Criteria:

Broadcasts send successfully in Sandbox and show status

Scheduled broadcasts send at the right time

## V2-14 — Outcome tracking via webhooks (required for Live later)

Goal: Implement provider webhook ingestion and normalize events to outcomes.

Dependencies: V2-08

Implementation Tasks:

Create /webhooks/engine endpoint(s) and verify signatures where supported

Normalize delivered/bounced/complained/clicked/failed into MessageOutcome

Idempotent processing + replay support

Acceptance Criteria:

Webhook events update outcomes in real time

Replays do not duplicate outcomes

## V2-15 — Segments v2 (rule-based + materialization)

Goal: Implement segmentation engine used by broadcasts and flows.

Dependencies: V2-09, V2-10

Implementation Tasks:

Segment builder supports traits/tags, event recency, engagement recency

Materialize memberships for performance

Segment analytics (size, CTR)

Acceptance Criteria:

Segment memberships are accurate and environment-scoped

Broadcast targeting by segment works

## V2-16 — Unsubscribe + preference center

Goal: Implement unsubscribe handling and basic preferences required for Live sending.

Dependencies: V2-09, V2-13

Implementation Tasks:

Add unsubscribe tokenized link in templates

Global unsubscribe list per workspace+environment

Preference page (minimum: unsubscribed confirmation)

Acceptance Criteria:

Unsubscribed contacts are not sent future messages

Unsubscribe flow works end-to-end

## V2-17 — Suppression automation (bounces/complaints)

Goal: Auto-suppress contacts on hard bounces and complaints.

Dependencies: V2-14

Implementation Tasks:

Define suppression policies (hard bounce => suppress, complaint => suppress)

Update suppression table on outcomes

UI shows suppression reasons and counts

Acceptance Criteria:

Suppression is applied automatically after bounce/complaint outcome

Suppressed contacts are skipped during sending

## V2-18 — Live domain readiness checks

Goal: Detect whether the connected engine has verified domains and block Live sends until ready.

Dependencies: V2-08, V2-06

Implementation Tasks:

Add engine capability to check domain status (when provider supports)

On Live environment: require verified domain selection

Go-live checklist updates dynamically

Acceptance Criteria:

Live cannot send without verified domain readiness

UI explains exactly what is missing

## V2-19 — Rate limiting + send caps

Goal: Protect deliverability and prevent abuse; enforce per-workspace limits.

Dependencies: V2-04

Implementation Tasks:

Global rate limits for sending endpoints

Per-environment caps (sends/day, sends/minute) configurable

Backoff/retry strategy for transient failures

Acceptance Criteria:

Abusive patterns are blocked with clear errors

Scheduler respects caps

## V2-20 — Audit log of decisions (minimal)

Goal: Record critical actions and optimization decisions for debugging and trust.

Dependencies: V2-13

Implementation Tasks:

Log sends, suppressions, and optimization decisions with metadata

Show last 100 audit entries in Settings

Acceptance Criteria:

You can trace why an email was sent or suppressed

## V2-21 — Stripe checkout + customer portal

Goal: Implement Stripe checkout and portal endpoints per Doc 10.

Dependencies: V2-03, V2-04

Implementation Tasks:

Create Stripe products/prices for plans

Implement /billing/checkout and /billing/portal

Wire Pricing CTA to checkout

Acceptance Criteria:

User can start checkout from pricing and return to app

Customer portal link works

## V2-22 — Stripe webhook handler + subscription state

Goal: Sync subscription status into DB and update entitlements.

Dependencies: V2-21

Implementation Tasks:

Implement /webhooks/stripe with signature verification

Handle subscription created/updated/deleted, payment failed

Maintain EntitlementSnapshot per workspace

Acceptance Criteria:

Entitlements update within minutes of Stripe changes

Payment failures are reflected in the app

## V2-23 — Entitlement enforcement (contacts/sends/features)

Goal: Block/limit features based on plan entitlements.

Dependencies: V2-22

Implementation Tasks:

Enforce max contacts on import/upsert

Enforce send limits on scheduler

Gate Live environment and advanced ML features by plan

Acceptance Criteria:

Upgrade required errors are clear and actionable

Limits are enforced consistently across UI/API

## V2-24 — Billing UI page

Goal: Create a simple billing page showing plan and usage.

Dependencies: V2-22

Implementation Tasks:

Show current plan, renewal date, subscription status

Show usage bars: contacts, sends/month

Buttons: Manage billing (portal), Upgrade (pricing)

Acceptance Criteria:

Billing page reflects real Stripe state

## V2-25 — Usage metering (contacts + sends)

Goal: Compute and store monthly usage to support entitlements.

Dependencies: V2-23

Implementation Tasks:

Implement monthly usage counters

Reset monthly on billing cycle

Expose usage in API for UI display

Acceptance Criteria:

Usage counts match actual sends/contacts

## V2-26 — Send-time optimization (production)

Goal: Use real outcomes to schedule best send time per user/segment; show uplift reports.

Dependencies: V2-14, V2-15

Implementation Tasks:

Implement send-time model v1 (histograms + smoothing)

Enable toggle per broadcast/flow

Uplift reporting vs baseline

Acceptance Criteria:

Optimizer produces measurable uplift in click/conversion metrics

## V2-27 — Hygiene scoring (production)

Goal: Predict and suppress risky recipients before harming deliverability.

Dependencies: V2-17

Implementation Tasks:

Train model nightly from bounce/engagement history

Expose risk score and suppression recommendations

Acceptance Criteria:

Bounce/complaint rates decrease with hygiene enabled

## V2-28 — Experiments: A/B + bandit allocation

Goal: Implement simple experiments for subject/template variants.

Dependencies: V2-26

Implementation Tasks:

Allow variants on broadcasts

Add Thompson sampling allocation

Add results UI

Acceptance Criteria:

Allocation shifts toward better performing variants

## V2-29 — Recommendation engine (next best action)

Goal: Suggest actions based on data (send to segment X, suppress list, adjust cap).

Dependencies: V2-26, V2-27

Implementation Tasks:

Compute simple rules-based recommendations initially

Display in Dashboard as actionable cards

Acceptance Criteria:

Dashboard shows 2-3 actionable recommendations with reasoning

## V2-30 — Explainability surfaces

Goal: Show 'why' for send-time and suppression decisions in UI.

Dependencies: V2-26, V2-27

Implementation Tasks:

Store explanation payloads per decision

UI panels: recommended time window + probabilities; suppression reason

Acceptance Criteria:

Operator can understand why the system did what it did

## V2-31 — Provider capability detection

Goal: Detect features supported by each engine adapter and adapt UI accordingly.

Dependencies: V2-08, V2-11

Implementation Tasks:

Extend IEmailEngine to report capabilities flags

Hide/disable UI for unsupported features per provider

Acceptance Criteria:

Switching engine changes available features without breaking app

## V2-32 — Postmark adapter (phase 1 placeholder)

Goal: Add Postmark adapter skeleton and map outcome events into normalized schema.

Dependencies: V2-31

Implementation Tasks:

Implement PostmarkEngine: testConnection, send, webhook mapping (stubs allowed initially)

Document required credentials and webhook steps

Acceptance Criteria:

App can store Postmark credentials and pass connection test (mock if needed)

## V2-33 — Mailgun/SendGrid/SES adapter plan

Goal: Create detailed integration checklist and placeholders for remaining engines.

Dependencies: V2-31

Implementation Tasks:

Stub adapters and document required endpoints/events to normalize

Create internal doc page listing steps and limitations

Acceptance Criteria:

Clear roadmap and interface completeness for future integrations