Email Autopilot — Implementation Task List

Version 1.0 | Date: 2026-01-30 | Scope: No-auth, single demo workspace

# How to use this backlog

This backlog is ordered in the recommended build sequence. Each ticket includes goal, dependencies, tasks, and acceptance criteria. Complete tickets in order to avoid integration dead-ends. The MVP is demoable after Ticket 8.

# Milestones

M1 (Send + Observe): Tickets 1–8

M2 (Synthetic Engagement + Reporting): Tickets 9–12

M3 (ML Autopilot): Tickets 13–16

M4 (Polish + Paper Outputs): Tickets 17–19

## T-01 — Repo bootstrap + env + local DB

Goal: Create a runnable dev environment (Next.js + Postgres + Prisma) with one-command startup.

Dependencies: None

Implementation Tasks:

Initialize Next.js (TypeScript) project structure

Add Docker Compose for Postgres

Add Prisma + initial migration scaffold

Add .env.example with required variables

Add basic health check page and API route

Acceptance Criteria:

`npm run dev` starts the app without errors

Postgres runs locally and Prisma can connect

A health endpoint returns OK and includes DB connectivity check

Notes: Keep it single-demo-workspace; no auth.

## T-02 — Prisma schema v1 + migrations

Goal: Create the minimum database schema needed for sending, outcomes, segments, synthetic clicks, and settings.

Dependencies: T-01

Implementation Tasks:

Define Settings table (single row), Contacts, Segments, SegmentMembership, Templates, Broadcasts, Messages, MessageOutcome, Events, Suppression

Add indexes: Contact(email), Message(resend_message_id), Event(external_user_id,timestamp)

Generate and apply migration

Add seed script: creates 5 default templates and a sample segment

Acceptance Criteria:

Migration applies cleanly on empty DB

Seed creates templates and sample data

Prisma client can create/query each core table

## T-03 — Settings UI (Resend key storage)

Goal: Implement Settings page to store Resend API key and choose Test Mode / Production Mode.

Dependencies: T-02

Implementation Tasks:

Create /settings UI with API key input (masked) and mode toggle

Implement /api/settings GET/PUT (stores encrypted key or at minimum server-side only)

Show connection status indicator

Acceptance Criteria:

API key can be saved and retrieved (masked)

Mode toggle persists (Test Mode default)

Settings page shows clear status

## T-04 — Resend connection test endpoint

Goal: Verify API key is valid and show a clear success/failure state in the UI.

Dependencies: T-03

Implementation Tasks:

Implement /api/integrations/resend/test that calls a safe Resend endpoint

Return structured error messages for invalid key / network issues

Wire Settings UI 'Test Connection' button to this endpoint

Acceptance Criteria:

Invalid key returns user-friendly error

Valid key returns success state in UI

No key is logged to console/server logs

## T-05 — Onboarding wizard page (no-auth)

Goal: Create an onboarding checklist that guides the demo operator through setup and test sending.

Dependencies: T-03, T-04

Implementation Tasks:

Create /onboarding page with 4 steps: Connect Resend, Choose Mode, (Optional) Webhooks, Send a Test

Persist step completion in DB (or derived status)

Add CTA buttons linking to each step action

Acceptance Criteria:

Onboarding page reflects saved state after refresh

Each step has a clear success indicator

Test Mode messaging is explicit (no domain required)

## T-06 — Create Test List (resend.dev)

Goal: Generate a repeatable test contact list using resend.dev test inboxes and labels.

Dependencies: T-02

Implementation Tasks:

Implement /api/test/create-list that creates contacts

Generate labeled emails: delivered+001@resend.dev.., bounced+001@resend.dev.., suppressed+001@resend.dev.. (optionally complained)

Tag contacts by expected outcome

Idempotent: running twice should not duplicate contacts

Acceptance Criteria:

Creates expected number of contacts (configurable)

Contacts have tags/status and show up in Contacts UI

Re-running does not create duplicates

Notes: This enables demo without a verified sending domain.

## T-07 — Broadcast send (Test Mode)

Goal: Send a basic broadcast to a segment/list using Resend API and store message IDs.

Dependencies: T-02, T-04, T-06

Implementation Tasks:

Implement /api/broadcasts create + /api/broadcasts/:id/send

Select 'All contacts' segment by default

Call Resend send email endpoint for each recipient (or batch if supported)

Store resend_message_id and sent_at

Acceptance Criteria:

Broadcast results in Messages rows for recipients

Each message has a resend_message_id

UI shows 'Sent' count after send completes

## T-08 — Outcome tracking v1 via polling (no webhooks)

Goal: Record delivered/bounced/failed outcomes by polling Resend retrieve-email endpoint for each message.

Dependencies: T-07

Implementation Tasks:

Implement /api/jobs/poll-email-status

Poll recently sent messages for up to N minutes; update MessageOutcome with last_event terminal states

Add retry/backoff and idempotent updates

Show a simple timeline in UI (Sent -> Delivered/Bounced/Failed)

Acceptance Criteria:

Delivered and bounced outcomes are recorded for test inboxes

Polling job can be triggered manually from UI (for demo)

No duplicate outcomes; updates are idempotent

Notes: This is your first demo milestone: send + observe without webhooks.

## T-09 — Contacts UI + CSV import

Goal: Provide a Contacts page with import and basic filtering (tags/status).

Dependencies: T-02, T-06

Implementation Tasks:

Create /contacts UI listing contacts and key fields

Add CSV import endpoint /api/contacts/import

Add filters: tag, status, timezone

Acceptance Criteria:

Test list contacts display correctly

CSV import works for simple columns: email, timezone(optional), tags(optional)

## T-10 — Segments v1 (rule-based)

Goal: Create a simple segment rule builder and materialize segment membership.

Dependencies: T-02, T-09

Implementation Tasks:

Implement Segments UI with filters (tag/status/timezone/last_click)

Implement /api/segments and /api/segments/recompute

Materialize memberships into SegmentMembership table

Acceptance Criteria:

Segment size updates correctly after recompute

Broadcast can target a chosen segment

## T-11 — Template library v1 (no editor)

Goal: Ship 5 minimal HTML templates with variables; allow selecting template for a broadcast.

Dependencies: T-02, T-07

Implementation Tasks:

Create /templates list page (view only)

Seed default templates: Welcome, Reminder, Feature, Weekly, Winback

Broadcast send uses selected template

Acceptance Criteria:

Templates exist in DB from seed

Broadcast can select a template and sends successfully

## T-12 — Synthetic engagement generator (clicks)

Goal: Generate synthetic click events/outcomes for ML and uplift reporting.

Dependencies: T-02, T-07

Implementation Tasks:

Create script: scripts/generate_synthetic_data.ts

Generate contact propensity, preferred send windows, and product events

After a broadcast, generate clicked_at values deterministically with a fixed seed

Store clicks in MessageOutcome.clicked_at

Acceptance Criteria:

Running generator produces reproducible clicks (same seed => same results)

Dashboard displays synthetic CTR per broadcast/segment

## T-13 — Dashboard metrics + baseline comparison

Goal: Show uplift vs baseline scheduling using synthetic clicks.

Dependencies: T-08, T-12

Implementation Tasks:

Home dashboard shows sends/delivered/bounced/clicked

Implement baseline mode: schedule all emails at a fixed time

Implement comparison: Optimized vs Baseline CTR

Add bootstrap confidence intervals for uplift

Acceptance Criteria:

Dashboard shows CTR uplift and is reproducible across runs

Baseline vs optimized split is visible (50/50 or per-broadcast toggle)

## T-14 — ML v1 — Send-time optimizer

Goal: Implement the send-time recommendation engine and scheduling.

Dependencies: T-12, T-13

Implementation Tasks:

Compute hour-of-week click histograms globally and per segment

Apply Bayesian smoothing for cold contacts

Provide recommendSendTime(contactId, segmentId, now)

Scheduling uses recommended time when enabled

Log decisions for explainability

Acceptance Criteria:

With optimizer ON, synthetic CTR improves over baseline

Recommendations are stable and explainable (show top window)

## T-15 — ML v2 — Hygiene risk scoring (optional)

Goal: Train a simple model to suppress likely bounces and show bounce reduction.

Dependencies: T-08

Implementation Tasks:

Create features from history (bounce counts, engagement recency, domain)

Train logistic regression or gradient boosting (Python or TS)

Store risk_score per contact nightly

Suppress if risk > threshold; show suppressed count

Acceptance Criteria:

Suppression reduces observed bounces in test runs

Contacts UI shows risk score + suppression reason

## T-16 — Flows v1 (trigger + delay + send)

Goal: Implement a minimal automation/flow engine for lifecycle emails.

Dependencies: T-02, T-10, T-11

Implementation Tasks:

Create a Flow with steps: trigger event, delay, segment filter, template

Job runner schedules messages when events arrive

UI to view flow steps and runs

Acceptance Criteria:

Posting an event causes flow messages to be scheduled/sent

Flow respects suppression and send-time optimization toggles

## T-17 — Optional: Webhooks integration

Goal: Replace/augment polling with webhooks for real-time outcomes.

Dependencies: T-05

Implementation Tasks:

Add /webhooks/resend endpoint

Verify signature when enabled

Update outcomes and suppression in real time

UI heartbeat: last webhook received

Acceptance Criteria:

Webhook events update outcomes without polling

Replayed webhook does not duplicate outcomes (idempotent)

## T-18 — Experimentation (optional bandit)

Goal: Add subject-line variants and Thompson sampling allocation.

Dependencies: T-12

Implementation Tasks:

Allow 2-3 subject variants per broadcast

Track clicks per variant

Implement Thompson sampling to allocate traffic

Display winner confidence + lift

Acceptance Criteria:

Variant allocations shift toward better variant over time

UI shows clear experiment results

## T-19 — Paper + final demo assets

Goal: Produce the deliverables required for Data Mining 2: methodology, dataset, evaluation, screenshots.

Dependencies: T-13, T-14 (and/or T-15)

Implementation Tasks:

Export dataset summary tables (contacts/events/messages/outcomes)

Produce evaluation plots (CTR over time, uplift CI, bounce rate)

Capture screenshots of onboarding, dashboard, segments, ML toggles

Write a concise final report section outline

Acceptance Criteria:

You can present a reproducible demo with synthetic data

Report includes data mining method + evaluation + limitations

### Copilot Prompt: Create a development checklist page

Copilot Prompt (paste as-is):

Create a '/dev' page that lists internal actions for demos:
- Create Test List
- Send Test Broadcast
- Run Polling Job Now
- Run Synthetic Click Generator Now
- Train ML Models Now
Each action calls an API route and displays success/error output.