DispatchIQ — Switchable Pre‑Launch Landing Page Spec

Version 1.0 | Date: 2026-01-30 | Target: Next.js on Vercel (feature-flagged lockout)

# 1. Goal

Ship a single pre-launch landing page (Coming Soon + Waitlist) while the rest of the website/app remains hidden. The site should be switchable via a single environment variable so you can instantly reveal the full website later without DNS changes or major refactors.

# 2. Non-Goals

No subscription billing required for pre-launch mode (collect emails only).

No full marketing site required initially (only the landing page + minimal legal pages).

No app/dashboard pages exposed to the public while pre-launch mode is ON.

# 3. Approach

Use Next.js middleware to rewrite ALL routes to /coming-soon while PRELAUNCH_MODE is enabled. Allow a small set of public paths (landing page, waitlist API, robots.txt, etc.) to remain accessible.

# 4. Environment Variables

PRELAUNCH_MODE=true   # when true: lock site to landing page

APP_BASE_URL=https://dispatchiq.io  # canonical base URL

WAITLIST_CONFIRMATION=true|false    # optional: send confirmation email

# 5. Required Routes

Public routes allowed during prelaunch:

/coming-soon (landing page)

/thanks (post-submit confirmation page)

/privacy (basic privacy page)

/terms (optional)

/api/waitlist (POST)

/robots.txt and /sitemap.xml (optional)

/favicon.ico

All other routes should be rewritten to /coming-soon while PRELAUNCH_MODE=true.

# 6. Middleware Requirements (the switch)

Must allow Next.js assets under /_next/*

Must allow the public routes listed above

Must rewrite everything else to /coming-soon (not redirect)

Must be easy to flip: set PRELAUNCH_MODE=false to reveal full site

### middleware.ts

Code (copy/paste):

import { NextResponse } from "next/server";
import type { NextRequest } from "next/server";

const PUBLIC_PATHS = [
  "/coming-soon",
  "/thanks",
  "/privacy",
  "/terms",
  "/api/waitlist",
  "/favicon.ico",
  "/robots.txt",
  "/sitemap.xml",
];

export function middleware(req: NextRequest) {
  const prelaunch = process.env.PRELAUNCH_MODE === "true";
  if (!prelaunch) return NextResponse.next();

  const { pathname } = req.nextUrl;

  if (pathname.startsWith("/_next")) return NextResponse.next();
  if (PUBLIC_PATHS.includes(pathname)) return NextResponse.next();

  const url = req.nextUrl.clone();
  url.pathname = "/coming-soon";
  return NextResponse.rewrite(url);
}

# 7. Landing Page UX Requirements

## 7.1 Sections

Hero: headline + subheadline + primary CTA ('Join the waitlist')

Benefits: 3 cards (No migration, Dev-friendly, Measurable uplift)

How it works: Engine → DispatchIQ → Better outcomes diagram

Integrations: Resend first; roadmap Postmark/Mailgun/SendGrid/SES

Launch date: exact date or 'Q2 2026'

Waitlist form: email + provider dropdown + optional role

Footer: privacy link + no-spam note

## 7.2 Form Fields (minimum)

email (required)

engine/provider (optional dropdown: Resend, Postmark, Mailgun, SendGrid, SES, Other)

role (optional: Founder, Dev, Growth, Other)

notes (optional short text)

# 8. Waitlist Backend Requirements

Endpoint: POST /api/waitlist

Validate email format; normalize to lowercase; trim whitespace

Dedupe with unique constraint on email

Store: email, provider, role, created_at, user_agent, referrer, utm params (if present)

Return: 200 JSON {ok:true} and client redirects to /thanks

# 9. Data Storage Options

Preferred: Postgres table waitlist_signups

Alternative: Google Sheets

Alternative: Email notification only

# 10. robots.txt (prelaunch)

### public/robots.txt (strict prelaunch)

Code (copy/paste):

User-agent: *
Disallow: /

# 11. Testing Plan

## 11.1 Middleware tests

PRELAUNCH_MODE=true: /any-route rewrites to /coming-soon

PRELAUNCH_MODE=true: /coming-soon loads normally

PRELAUNCH_MODE=true: /api/waitlist is reachable

PRELAUNCH_MODE=false: routes are not rewritten

## 11.2 Waitlist endpoint tests

Reject invalid emails with 400

Insert new email returns ok:true

Submitting same email twice does not duplicate record

UTM params captured when provided

# 12. Launch Switch Procedure

Set PRELAUNCH_MODE=false in production environment variables

Deploy and verify / shows the real homepage

Update robots.txt to allow indexing and generate sitemap.xml

### Copilot Prompt: Implement the switchable prelaunch landing

Copilot Prompt (paste as-is):

Implement a switchable pre-launch landing page for DispatchIQ using Next.js App Router.
Create routes: /coming-soon, /thanks, /privacy, and API route POST /api/waitlist.
Add middleware.ts that rewrites all routes to /coming-soon when PRELAUNCH_MODE=true, except:
/coming-soon, /thanks, /privacy, /terms, /api/waitlist, /robots.txt, /sitemap.xml, /favicon.ico, and /_next/*.
Build the landing page with: hero, 3 benefit cards, how-it-works diagram, integrations strip, launch date, waitlist form.
Waitlist form fields: email(required), provider dropdown, role(optional), notes(optional).
Store to Postgres table waitlist_signups with unique email. Capture UTM params if present.
Add unit tests for waitlist validation and dedupe, and a manual test checklist.